Table of Contents

# Migration Discovery — Maricopa / Red Valley Ranch Data-Mining Mechanism → Landscape

Session: LSCMD-MARICOPA-DISCOVERY-0622-JB1 Date: 2026-06-22 Type: Read-only discovery / audit. No code, no migrations, no DB writes, no scraping runs. Status of working tree at discovery time: main, but NOT clean — unrelated in-flight work was present (property-type tokens, MapTab, ArtifactWorkspacePanel, a new src/app/api/media/ route, session notes). Per Gregg's instruction, this pass proceeded anyway, touching none of those files and writing only this report. Final git status will therefore show the pre-existing dirty files plus this report.

## 1. Executive summary

Recommendation: Build this as a Django-native ingestion capability inside backend/, wired into the data tables that ALREADY EXIST in the live schema (landscape.market_activity for permits + the dormant MktPermitHistory / MktNewHomeProject tables), reusing four capabilities the platform already has — NOT by lifting-and-shipping the Python scripts and NOT by extending the market_ingest_py CLI. Generalize from day one via a jurisdiction registry (the dormant MktDataSourceRegistry table is purpose-built for exactly this) plus three portal-family adapters: SmartGov (permits), Legistar/Granicus (entitlements), ArcGIS (parcels/lots).

Headline effort / risk:

- Effort to a useful first slice (permits-only, Maricopa, landing in the DB and surfaced in Landscaper): Small–Medium (~2–3 weeks). Almost all of the read/store/surface machinery exists; the new work is one SmartGov adapter + a normalizer + a Vercel-cron trigger.

- Effort to the strategic prize (any-jurisdiction framework across all three portal families + entitlement PDF pipeline + lot inventory): Large (~6–10 weeks), but heavily reuse-leveraged (~60–70% on existing GIS, PDF-extraction, on-demand-load, and tool-registry machinery).

- Top risk is NOT scraping fragility in the LoopNet sense. The Maricopa sources are anonymous public-sector government endpoints (SmartGov RunReport, Legistar API, county ArcGIS), structurally unlike LoopNet's Akamai-protected commercial site that hard-blocked Railway egress. The real risks are (a) per-jurisdiction hardcoding (report GUIDs, Legistar client slugs, ArcGIS field-name schemas, matter-type IDs) — which the generalization framework is designed to absorb; (b) PDF-layout fragility in the permit and staff-report parsers; (c) the platform has only one scheduling primitive (Vercel Cron) and no Railway worker/Celery, which shapes where ingestion code can run; and (d) schema discipline — §17.7 plus the live-vs-dormant market-table split must be respected or work lands against a table that doesn't exist in prod.

The single most consequential schema finding: the live market lineage is public.market_* (+ geo_xwalk), and a working permit table — landscape.market_activity, 9,392 rows of HBACA building-permit data with source / period_end_date / period_type / msa_code columns — already exists. The Django tbl_market_* redesign (migrations/20260310_…) has Django models but its tables do not exist in the live DB. New permit data should reuse market_activity + the dormant Mkt* tables, not the non-live tbl_market_* lineage.

## 2. Source mechanism inventory

Source folder: /Users/5150east/Library/CloudStorage/OneDrive-CrescentBayHoldings/1Active/CBLF1/_claude/

Operating model (from SKILL.md, RVR_Project_Facts.md): a weekly competitive-market intelligence pipeline for Red Valley Ranch (RVR) — a 540-lot SFR land-disposition asset (Crescent Bay / CBLF1) in the City of Maricopa, Pinal County, AZ — being positioned for sale to a homebuilder. It runs in a Cowork sandbox that boots clean each run (hence requirements.txt is reinstalled every run) and produces builder permit-velocity, entitlement-pipeline, and lot-level inventory/ownership intelligence. Weekly sequence: maricopa_permit_updater → lot_snapshot → (conditional) lot_dim_puller+lot_dim_writeback → demand_map_runner → permit_report_runner, publishing HTML/PDF as Cowork artifacts. A separate cadence drives agenda monitoring.

Pinned deps (requirements.txt, "confirmed working 2026-06-09"): PyMuPDF==1.27.2.3 (PDF table extract), openpyxl==3.1.5 (the master xlsx datastore), shapely==2.1.2 (lot-geometry MBR), weasyprint==69.0 (paginated PDF). Undeclared but imported (a migration gap): pdfplumber, geopandas, pyogrio.

### CORE scripts — permits, entitlement pipeline, lot inventory/classification

| Script | Inputs (source / auth) | Transforms / parsing | Outputs | State / caches |
| --- | --- | --- | --- | --- |
| maricopa_permit_updater.py | SmartGov RunReport PDF (report GUID, no auth) | PyMuPDF table extract; SFR (Level-1) prefix deny-list; site-dev (Level-2) classify Grading/Utility/Paving/ROW/Wall/Marketing; subdivision recovery; APN-year dedup | Appends Permits + Permits_Site sheets to master xlsx | — |
| maricopa_pipeline_crawler.py | Legistar /matters, /attachments, /histories (JSON, no auth) + attachment PDFs (pdfplumber) | regex extract applicant / location / acreage / lot_count / zoning / density / staff-rec | pipeline_db.json; rebuilds Pipeline sheet | pipeline_db.json, pipeline_pdfs/, pipeline_texts/ |
| maricopa_agenda_monitor.py | Legistar (JSON) + staff-report PDFs (PyMuPDF) | enriched extraction incl. lot dims (via agenda_dim_extractor); meeting-graduation logic | Pipeline sheet (28 cols); mirrors pipeline_db.json | mirrors pipeline_db.json |
| maricopa_inventory_gis_sync.py | local CBLF1-2025.gdb feature class + Pinal TaxParcels FS3 (ArcGIS REST, no auth) | parcel-grain classify (imports lot_classification, maricopa_permit_report); safety thresholds | MaricopaInventory_attrs.xlsx, geojson, HTML diff | reads the local file-geodatabase |
| lot_snapshot.py | Pinal TaxParcels FS3 + master xlsx | classify raw / platted / permitted / spec / sold; diff vs prior snapshot | appends Lot_Snapshots + Lot_Transitions | prior snapshot rows in xlsx |
| lot_classification.py | master xlsx (Permits / Permits_Site) | LOCKED "LuD" methodology; shared classifier (load_lud_subdivisions, classify_parcel) | library (imported by report + gis_sync) | — |
| lot_dim_puller.py | AZ DWR FS7 geometry (ArcGIS REST, no auth) | oriented minimum-bounding-rectangle width/depth; Tier bracketing (incl. 35 ft) | lot_dim_raw.json, per-lot CSV, project CSV | — |
| lot_dim_writeback.py | the two CSVs | join by APN | writes lot dims to Permits + rebuilds Project Summary; timestamped backup | .pre_* xlsx backups |
| maricopa_permit_report.py | master xlsx + lot_inventory.xlsx + Pinal (via lot_snapshot) + builder_links | 4-tier supply rollup, LuD detection, builder normalization | HTML + single-page PDF (weasyprint); upserts lot_inventory.xlsx | — |
| permit_report_runner.py | wraps the report | monkeypatches fetch_all_tracked_parcels with date-keyed cache (beats 45 s sandbox call ceiling) | (delegates) | parcel_cache.json (10.6 MB) |

### PERIPHERAL scripts — reporting, mapping, builder links, QC, staging

| Script | Role |
| --- | --- |
| maricopa_demand_map.py | Interactive Leaflet map (permit dots by builder, month dropdown, parcel/subdivision overlays); fetches centroids from AZ DWR + SmartGov-Esri fallback → outputs/Maricopa_Permits_Demand_Map.html |
| demand_map_runner.py | Cache wrapper for the map (centroid_cache.json; optional DMR_FASTCACHE disk caches) |
| rvr_overlays.py | Post-processes the map HTML: FEMA flood / NHD wash overlays, RVR phase boundary, pipeline-status coloring, GY/QC configs |
| builder_links.py | Static verified-only (community, builder) → builder-page URL lookup; linkify() imported by report. Not crawled at runtime (verified manually 2026-06-20) |
| agenda_dim_extractor.py | Regex lot-dimension parser for staff reports (library for agenda monitor) |
| agenda_report_to_pdf.py | Renders agenda HTML→PDF via PyMuPDF Story (avoids weasyprint native deps) |
| pipeline_dim_backfill.py | One-time backfill of dim columns into Pipeline from pipeline_db.json |
| project_hierarchy_builder.py | Consolidates PAD→preplat→final plat→site-dev→SFR per project family → Project_Hierarchy sheet + HTML |
| parcel_register_builder.py | (family, parcel) register with authoritative state/lot-count → Parcel_Register sheet + HTML |
| stage_subdivisions.py | Stages Subdivisions_Current gdb layer → demand-map geojson (geopandas) |
| gy_qc_subdivisions.py / gy_qc_config_backfill.py | Goodyear + Queen Creek expansion: subdivision polygons + built/VDL/spec derivation from MC assessor (proves a generalization attempt already started, hand-coded per jurisdiction) |

Central datastore: a master Excel workbook Market-Data/MaricopaPermits_GISHistory_202603.xlsx with sheets Permits, Permits_Site, Pipeline, Project Summary, Lot_Snapshots, Lot_Transitions, Project_Hierarchy, Parcel_Register. Migration hazard: the filename is partially hardcoded (_202603) in some scripts and globbed in others; several scripts also bake absolute sandbox paths (/sessions/trusting-elegant-gauss/mnt/...).

## 3. Data-source map

The defining property: every external source is an anonymous public GET (some POST form-encoded for ArcGIS). No API key, token, or bearer anywhere. (The lone api_key string in maricopa_agenda_monitor.py is a loop variable, not a credential.) This is the most important migration fact — there are no secrets to migrate, and the entire risk surface is endpoint/field-name/ID hardcoding plus PDF-layout fragility.

| # | Source | Endpoint pattern | Auth | Format | Jurisdiction hardwiring | Portal family |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | City of Maricopa SmartGov (permits) | https://ci-maricopa-az.smartgovcommunity.com/Public/Report/RunReport?Id=818a9a67-f78e-4ff2-b750-5f886cb30c10&STARTDATE=…&ENDDATE=… | none | PDF (PyMuPDF find_tables) | HARD — host slug ci-maricopa-az + report GUID + the SFR/site-dev prefix taxonomy + PDF column order | SmartGov |
| 2 | City of Maricopa Legistar (entitlements) | https://webapi.legistar.com/v1/maricopa/{matters,matters/{id}/attachments,matters/{id}/histories} | none | JSON + attachment PDFs | HARD — client slug maricopa in path + RESIDENTIAL_MATTER_TYPES numeric IDs (per-jurisdiction in Legistar) | Legistar/Granicus |
| 3 | Pinal County GIS (TaxParcels) | https://gis.pinal.gov/mapping/rest/services/TaxParcels/{FeatureServer/3,MapServer/3}/query | none (some need User-Agent) | ArcGIS REST (JSON/geojson), SR 2223 | HARD — Pinal host + fields PARCELID/CNVYNAME/OWNERNME1/RESYRBLT/PRPRTYDSCRP | ArcGIS |
| 4 | AZ DWR statewide parcels | https://azwatermaps.azwater.gov/arcgis/rest/services/General/Parcels_for_TEST/FeatureServer/7/query | none | ArcGIS REST JSON, SR 26912 | statewide AZ (least bound) but service name Parcels_for_TEST is unstable | ArcGIS |
| 5 | Maricopa County Assessor GIS | https://gis.mcassessor.maricopa.gov/arcgis/rest/services/MaricopaDynamicQueryService/MapServer/{3,2}/query | none | ArcGIS REST | HARD — county host + fields APN/LOT_NUM/CONST_YEAR/SUBNAME/LAND_SIZE (Goodyear/QC side) | ArcGIS |
| 6 | SmartGov County Tax Parcels (Esri mirror, centroid fallback) | https://services7.arcgis.com/MlfUGd2UJYefAS7v/.../County_Tax_Parcels_SmartGov/FeatureServer/0/query | none | ArcGIS REST JSON | org-id bound | ArcGIS |
| 7 | Pinal SubPoly (recorded plats) | https://gis.pinal.gov/mapping/rest/services/SubPoly/MapServer/0/query | none | ArcGIS REST | Pinal host | ArcGIS |
| 8 | Accela Citizen Access (Goodyear + Queen Creek permits) | https://aca-prod.accela.com/{QC,GOODYEAR}/...CapHome.aspx | none | HTML scrape | agency slug in path | Accela (4th family, expansion only) |
| 9 | Basemap/tile CDNs (cosmetic, client-side in HTML) | Esri/Google tiles, unpkg Leaflet | none | tiles | — | — |
| 10 | Builder marketing sites | static verified URLs (DR Horton, Lennar, Pulte, Meritage, Century, CastleRock, Dream Finders) | n/a | not fetched | hand-curated | — |

Non-network local sources: a file-geodatabase CBLF1-2025.gdb (read via geopandas) and pre-staged geojson (FEMA NFHL flood, USGS NHD washes).

## 4. Repo landing-zone analysis (reuse vs. net-new)

| Landing zone | Verdict | What it gives the migration |
| --- | --- | --- |
| backend/apps/gis/ | ~95% reuse | parcel_services.py ParcelServiceConfig already wires both Maricopa County and Pinal County ArcGIS, fully county-parameterized: parcel_query() → _build_arcgis_query_params() → _fetch_arcgis_geojson() (paginates via resultOffset, outSR 4326) → _normalize_feature_collection() (vendor→canonical parcel_id/owner/address/acres/use_code), ingest via PostGIS proc landscape.ingest_tax_parcel_selection. tbl_project_overlay already stores source-doc provenance (source_doc_id→core_doc, source_page, source_crop_bbox). This is the ArcGIS portal-family adapter, already built. |
| backend/apps/location_intelligence/ | Reuse the PATTERN | The canonical on-demand "load coverage for a geography" engine — exactly the generalization shape. demographics_service.py: get_state_coverage() (not_loaded/loading/complete via a _loading_jobs dict) → trigger_state_load() (spawns a daemon thread running a call_command) → fetch+INSERT … ON CONFLICT upsert → _invalidate_state_project_caches(). Swap the dimension key (state_fips→county_fips/jurisdiction), the cache tables, and the fetch client and you have on-demand permit/lot loading for a new metro. |
| backend/apps/documents/ + backend/apps/knowledge/ | Reuse the pipeline | Generic PDF→staging→commit extraction: auto_classifier.extract_text_from_bytes() (PyMuPDF/pdfplumber/textract + OCR seam), ExtractionService.extract_from_documents() (RAG + Claude structured extraction → landscape.ai_extraction_staging for human validation in the Ingestion Workbench → commit via ExtractionWriter). This can host the staff-report extraction that maricopa_pipeline_crawler.py does by hand. Net-new: the Legistar crawler (fetch the matter/attachment list and feed PDF bytes in) + planning/entitlement field-registry entries + (likely) ENABLE_OCR + an entitlement-event table to land results. |
| backend/apps/market_intel/ | Partial — template + dormant tables | The DRF surface today is project-scoped valuation comps (RentComparable, MarketCompetitiveProject, etc.). Critically, migration 0001_unified_market_intelligence_schema.py already CREATES MktPermitHistory, MktNewHomeProject, MktDataSourceRegistry tables + 6 Landscaper AI views (vw_permit_annual_by_jurisdiction, vw_permit_msa_monthly, vw_mkt_absorption_by_lot_width, vw_mkt_pricing_by_city_lotwidth, …) — but no Django models or API expose them yet. MktNewHomeProject already carries lot-pipeline fields (VDL, finished-vacant, under-construction, QMI/spec, models, occupied). So permit/new-home storage + reporting views exist; the API (model+serializer+viewset+url) is net-new, copy-templated from the comp pattern. |
| backend/apps/landscaper/ | Clean extension point | Decorator registry: @register_tool(name) populates TOOL_REGISTRY; schemas are plain dicts in LANDSCAPER_TOOLS (tool_schemas.py); dispatch via execute_tool(). Adding "new-home permit activity / entitlement pipeline / builder-held inventory for a market" = 3 edits each (schema dict + handler + add name to LAND_ONLY_TOOLS). No refactor. |
| services/market_ingest_py/ | Poor structural fit — do NOT extend for record-grained data | The CLI is hardwired to scalar economic time series keyed (series_id, geo_id, date). Clients are an if/elif ladder over a source string returning List[NormalizedObservation] (a single scalar value); no base class, no plugin discovery, no PDF parsing, no geometry, no PostGIS. It also isn't deployed or scheduled anywhere — it's a manual local poetry run market-ingest CLI; the /api/market/refresh queue inserts market_fetch_job rows that nothing consumes. Aggregated monthly permit COUNTS could slot in as another series, but individual permit/parcel/entitlement RECORDS cannot. Reusable parts are narrow: the geo_xwalk spine, the tenacity+requests client shape, and the market_fetch_job→ai_ingestion_history lineage bookkeeping. |

## 5. Schema findings (with active-code-path trace)

Per PROJECT_INSTRUCTIONS §17.7 (read first; quoted facts below), this section enumerates the real tables/columns and traces one real active write.

### 5.1 Active-code-path trace (the real write)

The live market-ingest write is Database.upsert_market_data (services/market_ingest_py/.../db.py:260-299), driven from runner.py:292. It writes public.market_data:

INSERT INTO public.market_data (series_id, geo_id, date, value, rev_tag, coverage_note)
VALUES %s
ON CONFLICT (series_id, geo_id, date)
DO UPDATE SET value = EXCLUDED.value, rev_tag = EXCLUDED.rev_tag,
              coverage_note = COALESCE(EXCLUDED.coverage_note, public.market_data.coverage_note)

PK = (series_id, geo_id, date) → a re-fetch overwrites in place (no vintage rows retained). Lineage is bookkept in public.market_fetch_job (insert_fetch_job/finalize_fetch_job) and landscape.ai_ingestion_history (insert_ai_ingestion_history, package_name='market_ingest_v1'). DDL: archive/migrations-legacy/20251008_01_market_core.sql. The live read path (src/app/api/market/series/route.ts) confirms the same public.market_data JOIN public.market_series JOIN public.geo_xwalk lineage.

### 5.2 Live vs. dormant — the trap to avoid

- LIVE: public.market_* (+ geo_xwalk). Verified live counts: public.market_data = 15,942, public.market_series = 108, public.geo_xwalk = 59. Ongoing dev still targets it (migrations/20260324_add_county_micro_acs_series.sql writes public.market_series). Despite its DDL living under archive/migrations-legacy/, this is production.

- NOT LIVE: landscape.tbl_market_geography/series/observation (migrations/20260310_…). Django models exist (backend/apps/market_intel/models.py, db_table='tbl_market_observation') but landscape.tbl_market_observation does not exist in the live DB. A planned redesign that was never cut over.

Do not build new permit/pipeline/lot tables against tbl_market_*. Wire into the live public.market_* lineage and the dormant Mkt* tables that migration 0001 already created.

### 5.3 What the live schema already encodes for time-series market data

| Concern | Real table.column (live) | Notes |
| --- | --- | --- |
| as-of / period / snapshot | public.market_data.date (PK part) | one row per series/geo/date; revisions via rev_tag + coverage_note |
|  | landscape.market_activity.period_end_date + .period_type | 9,392 rows of HBACA permit data — the snapshot/period pattern for permits already in production |
|  | landscape.market_competitive_projects.effective_date | as-of date for a comp/pipeline snapshot (paired with data_source/source_url) |
| source / provider lineage | public.market_series.source (+ public.series_alias.provider, provider_series_code) | FRED/RDC/HBACA/ACS/BLS/CROMFORD |
|  | landscape.market_activity.source | provider tag per permit row |
|  | landscape.market_competitive_projects.data_source + source_url + source_project_id | comp lineage incl. URL provenance |
|  | public.market_fetch_job (params, sources, ai_ingestion_id→ai_ingestion_history) | existing fetch-run lineage table — natural home for a scheduled-fetch run record |
| jurisdiction / geo key | public.geo_xwalk (geo_id PK; geo_level US/STATE/MSA/COUNTY/CITY; state_fips/county_fips/place_fips/cbsa_code/tract_fips; parent_geo_id) | authoritative geo dimension; auto-seeded on Location-tab load |
|  | landscape.market_activity.msa_code / geography_type / geography_name | permit rows carry their OWN geo descriptors — free text, NOT FK'd to geo_xwalk (the one normalization gap) |
| project physical hierarchy | landscape.tbl_division (1,145 rows; tiers Project/Area/Phase/Parcel-Unit; attributes jsonb) | renamed from tbl_container. Lot-snapshot rows tied to a specific RVR lot would key on a tier-3 division_id; attributes jsonb is the extension point |

Plain English (§17.7 requirement): The live schema already encodes (a) snapshot/period semantics, (b) a source/provider lineage column, and (c) a jurisdiction key. New permit data can reuse landscape.market_activity directly (it is already a working permit table with source + period + geography). Entitlement-pipeline and lot-snapshot data need new tables (the dormant MktNewHomeProject covers new-home/lot pipeline; an entitlement_event/case table is net-new; lot-level snapshots key off tbl_division tier-3 or a new tbl_lot). The chief reuse caveat: market_activity geo is free-text and would need normalizing to geo_xwalk for cross-jurisdiction joins.

### 5.4 Governance facts that constrain the build (§17.7 and migration mechanics)

- §17.7 (docs/PROJECT_INSTRUCTIONS.md:707-721): before extending tables, the schema must be read and enumerated, findings stated in plain English to Gregg before designing, with an active-code-path trace (this section satisfies it). Backed by a documented "direct loss event 2026-05-01" where a feature was built before discovering an existing statement_discriminator taxonomy.

- Raw-SQL migrations do not auto-apply to prod. scripts/run-migrations.mjs re-runs every migrations/*.up.sql on each invocation with no tracking table (so migrations must be idempotent, ADD COLUMN IF NOT EXISTS). Railway runs only python manage.py migrate (Django migrations) on deploy — raw-SQL .up.sql files must be applied to the prod Neon branch by hand (npm run db:migrate / psql). This is a live open follow-up (Plan Extraction #115/#117). New work should prefer Django migrations so it ships on Railway deploy automatically, or explicitly own the manual raw-SQL apply step.

## 6. Generalization framework (Maricopa-only → any jurisdiction)

The mechanism is hard-wired to one city across three portal types. Generalization = a jurisdiction registry + three portal-family adapters, so a new metro is a configuration row, not a code fork. The Goodyear/Queen Creek scripts (gy_qc_*) prove generalization was already being attempted — by hand-coding per jurisdiction, which is exactly what to replace.

### 6.1 Jurisdiction registry (config, not code)

Use the already-existing dormant MktDataSourceRegistry table as the registry. One row per (jurisdiction, portal), holding the parameters that are currently hardcoded:

jurisdiction        e.g. "City of Maricopa, AZ"   (FK/normalize → geo_xwalk.geo_id)
portal_family       smartgov | legistar | arcgis | accela
base_url            host + path
identifiers         JSONB: { report_guid, legistar_client, arcgis_layer, agency_slug }
field_map           JSONB: vendor→canonical field names (parcel_id, owner, apn, lot_num, …)
taxonomy            JSONB: permit prefixes, residential matter-type IDs, use codes
spatial_ref         e.g. 2223 / 26912 / 4326
enabled / cadence   weekly | monthly

### 6.2 Portal-family adapters

| Adapter | Replaces | Reuse in repo | Cross-jurisdiction reach |
| --- | --- | --- | --- |
| SmartGov permits | maricopa_permit_updater | net-new client; PDF parse reuses knowledge extractor | SmartGov (Tyler/community) is used by a moderate set of AZ/western cities — fewer than Legistar/ArcGIS |
| Legistar/Granicus entitlements | maricopa_pipeline_crawler + maricopa_agenda_monitor | crawler net-new; PDF text/field extraction reuses knowledge pipeline | Granicus Legistar is used by hundreds of US municipalities — highest generalization leverage; only the client slug + matter-type IDs change |
| ArcGIS parcels/lots | maricopa_inventory_gis_sync + lot_snapshot + lot_dim_puller | gis/parcel_services.py already is this adapter (Maricopa + Pinal wired) | Near-universal for county assessors; per-county config = host + field map (already modeled in ParcelServiceConfig) |
| Accela permits (expansion) | gy_qc Accela scrape | net-new HTML scrape | Accela ACA common for larger cities (Goodyear/QC) — defer; HTML scrape is more fragile than the other three |

Phoenix-area portal-family map (illustrative — verify per metro at build time): Pinal/Maricopa County assessors = ArcGIS (already wired); City of Maricopa = SmartGov permits + Legistar entitlements; Goodyear/Queen Creek = Accela permits + MC-Assessor ArcGIS. The generalization payoff is that Legistar and ArcGIS — the two highest-coverage families — are the two already best supported (Legistar via the knowledge pipeline once a crawler exists; ArcGIS via gis/parcel_services.py today).

### 6.3 On-demand coverage loading

Wrap the adapters in the location_intelligence on-demand pattern: get_jurisdiction_coverage() → trigger_jurisdiction_load() (background thread) → adapter fetch → upsert → cache-invalidate. A new metro becomes "register the jurisdiction rows, then trigger a load," mirroring how a new state's demographics load today.

## 7. Generated artifacts → platform surfaces

The skill emits xlsx + HTML/PDF loose files. In Landscape these become DB tables + API + chat surfaces, not files:

| Today (file) | In Landscape |
| --- | --- |
| Permits / Permits_Site xlsx sheets | rows in landscape.market_activity (+ a permit-detail table if record grain is needed beyond the dormant MktPermitHistory) |
| Pipeline sheet + pipeline_db.json | a new entitlement_event/case table; staff-report facts via ai_extraction_staging→commit |
| Lot_Snapshots / Lot_Transitions | MktNewHomeProject (new-home/lot pipeline fields already present) + lot-snapshot rows keyed to tbl_division tier-3 |
| Project Summary / Project_Hierarchy / Parcel_Register | DRF read endpoints in market_intel + the 6 dormant vw_* reporting views |
| maricopa_permit_report HTML/PDF | Landscaper chat answers + the artifacts panel (the chat-first equivalent), driven by market_intel API |
| Maricopa_Permits_Demand_Map HTML | the existing map tab + GIS overlays (tbl_project_overlay) rather than a standalone Leaflet file |
| builder velocity / supply rollups | feed the financial engine as new-home supply/pipeline inputs (the strategic "feed supply data into financial analysis" goal) |

Consumer surfaces: Landscaper chat tools (primary), the artifacts/map panels (visual), and the financial engine (supply/absorption inputs).

## 8. Migration options

### Option A — Extend market_ingest_py with new clients + new market_* tables

- Scope: add SmartGov/Legistar/ArcGIS clients to the Python CLI; new public.market_*-style tables; expose via market_intel API + Landscaper tools.

- Reuse: low (~25%). The CLI's scalar (series_id, geo_id, date) model fits only aggregated permit counts; record-grained permits/entitlements/parcels and PDF/geometry need parallel structures the engine lacks. And the engine is not deployed or scheduled — you'd be productionizing a manual CLI.

- Schema impact: new tables; conflicts with the live-vs-dormant split.

- Effort: L. Risk: medium-high (building on an unshipped, ill-fitting substrate; duplicates GIS/PDF capabilities that already exist in Django).

### Option B — Django-native ingestion in backend/, reuse-heavy (RECOMMENDED)

- Scope: a new backend/apps/jurisdiction_ingest/ (or extend market_intel) housing the registry + three portal-family adapters; reuse gis/parcel_services.py (ArcGIS), the knowledge PDF pipeline (Legistar staff reports), and the location_intelligence on-demand loader. Land data in landscape.market_activity (permits) + the dormant MktPermitHistory/MktNewHomeProject (activate with models) + a new entitlement_event table. Expose via market_intel DRF endpoints + Landscaper tools. Schedule via Vercel Cron hitting a Django ingest endpoint (the only platform scheduler).

- Reuse: high (~60–70%) — ArcGIS adapter and PDF pipeline already exist; storage tables and reporting views already exist.

- Schema impact: activate dormant Mkt* tables (Django models) + 1 new entitlement table + lot-snapshot rows on tbl_division; normalize market_activity geo to geo_xwalk. Prefer Django migrations (auto-apply on Railway).

- Effort: M for the first slice, L for full generalization. Risk: low-medium (on shipped, well-fitting substrate; respects §17.7 and the live schema).

### Option C — Port the Python scripts as-is into a Railway service (fast proof)

- Scope: containerize the existing scripts behind a thin API/worker, write outputs to the DB instead of xlsx; minimal generalization.

- Reuse: medium of the scripts (~70% of script logic survives) but near-zero of the platform (duplicates GIS/PDF/registry capabilities; emits a parallel data model).

- Blocker: the platform has no Railway worker/cron primitive — you'd be introducing new infra (a long-running worker or a self-built scheduler) that doesn't exist today, plus the scripts' hardcoded absolute paths and undeclared deps (pdfplumber/geopandas/pyogrio).

- Effort: M (deceptively — infra is the cost). Risk: medium-high (creates a second data silo; technical-debt-on-arrival; doesn't advance the generalization prize).

|  | A (extend CLI) | B (Django-native) | C (port as-is) |
| --- | --- | --- | --- |
| Platform reuse | ~25% | ~60–70% | ~0% |
| Fits record-grained data | no | yes | yes (own model) |
| Uses existing scheduler | no (none) | yes (Vercel Cron) | no (needs new infra) |
| Advances generalization | partial | yes | no |
| Schema discipline (§17.7 / live tables) | risky | clean | sidesteps |
| Effort (first slice / full) | L / L | M / L | M / M |
| Risk | med-high | low-med | med-high |

## 9. Recommendation + phased sequence

Adopt Option B. It is the only path that lands on shipped, well-fitting substrate, reuses the ArcGIS adapter and PDF pipeline that already exist, respects §17.7 and the live public.market_* lineage, and uses the one scheduler the platform has. Explicitly separate the fast proof from the strategic prize:

Phase 0 — Permits-only, Maricopa, as-is proof (S–M, ~2–3 wks). Build the SmartGov adapter + normalizer; land rows in landscape.market_activity (reusing its source/period_end_date/period_type/geo columns). Trigger via a weekly Vercel Cron ("0 12 * * 1") → Django ingest endpoint. Surface one Landscaper tool: "new-home permit activity for a market." Useful immediately; proves the round-trip end-to-end with zero new storage tables.

Phase 1 — Generalize the framework (M). Stand up the jurisdiction registry (activate MktDataSourceRegistry) + the on-demand loader (clone location_intelligence's coverage/trigger/upsert/invalidate). Refactor the SmartGov adapter to read all hardcoded params (GUID, prefixes) from a registry row. Normalize market_activity geo → geo_xwalk. This is the prize: a second metro becomes config.

Phase 2 — Entitlement pipeline + lot inventory (M–L). Build the Legistar crawler feeding the existing knowledge PDF→staging→commit pipeline (add planning/entitlement field-registry entries; enable OCR if needed); land a new entitlement_event table. Wire the ArcGIS adapter to gis/parcel_services.py for parcel/lot sync; land lot snapshots on tbl_division tier-3 + activate MktNewHomeProject.

Phase 3 — Surfacing + financial wiring (M). Activate the dormant market_intel DRF endpoints + 6 vw_* reporting views; add the remaining Landscaper tools (entitlement pipeline, builder-held inventory); feed new-home supply/absorption into the financial engine.

Deferred / out of scope for now: the Accela (Goodyear/QC) HTML-scrape adapter (most fragile family); the demand-map visualization (the existing map tab + tbl_project_overlay overlays cover it); builder marketing-link curation (static, low value).

## 10. Dependencies & risks

- Scraping fragility / blocking — and why this is NOT LoopNet. The LoopNet deal-sourcing tools were deferred 2026-04-25 because Akamai SCF hard-blocks LoopNet from datacenter (Railway egress) IPs, and Crexi gated its API behind auth + Google Place IDs; the decision was to defer to a paid feed (ATTOM/Reonomy), retaining loopnet_tools.py + the loopnet-mcp Railway service for revival (CLAUDE.md:581; docs/09_session_notes/2026-04-25-daily-sync.md). The Maricopa sources are categorically different: anonymous public-sector government endpoints (SmartGov RunReport, Legistar API, county ArcGIS) with no bot-protection challenge, not commercial sites defending datacenter traffic. The likelihood of an Akamai-style hard block from Railway/Vercel egress is low — but should be smoke-tested from the actual platform egress before committing the scheduler, since it is the one assumption that, if wrong, changes the architecture (would force a proxy or paid feed, as LoopNet did). The genuinely fragile pieces are PDF layout parsing (SmartGov permit report + staff reports — column order / template changes silently break extraction) and per-jurisdiction IDs (report GUIDs, Legistar matter-type IDs, ArcGIS field schemas) — both contained by the registry + the validation-staging step in the knowledge pipeline.

- No-auth-today-but-could-change. All sources are currently anonymous; none require credential management. If any portal later gates access, the registry isolates the change to one adapter. Build idempotent re-fetch and store raw responses (the existing market_fetch_job lineage + documents raw store) so a parser break is replayable.

- Scheduling / freshness. The weekly Cowork task must move to Vercel Cron — the only in-platform scheduler (there is no Celery, Railway cron, or worker). A long-running multi-portal load may exceed a serverless cron's execution window; mitigate with the location_intelligence background-thread + coverage-status pattern (cron triggers, returns immediately, work runs async and is polled), or a chunked per-jurisdiction cadence.

- Migration mechanics. Prefer Django migrations (auto-apply on Railway). Any raw-SQL .up.sql must be applied to the prod Neon branch by hand (npm run db:migrate re-runs all, no tracking; Railway runs only manage.py migrate) — a known open follow-up. Confirm writes target the prod data branch (ep-tiny-lab), not the empty branch behind PRODUCTION_DATABASE_URL.

- Schema discipline (§17.7). Re-run the audit before each phase's table changes; do not build against the non-live tbl_market_*. Activate dormant Mkt* tables rather than creating parallel ones.

- Source-script debt to not carry over. Hardcoded absolute sandbox paths, the partially-hardcoded _202603 xlsx filename, and undeclared deps (pdfplumber/geopandas/pyogrio) must be dropped/declared in the port.

- Licensing / ToS. Public-sector data (SmartGov/Legistar/county ArcGIS) is generally open-records; still review each portal's ToS for automated-access and rate clauses, set a polite User-Agent + rate limit (several ArcGIS layers already require a User-Agent to avoid 403), and cache to minimize request volume. Builder marketing sites are referenced as static verified links only — keep it that way (no runtime crawl).

## 11. Open questions for Gregg (product decisions only)

- Maricopa-only first, or generalize immediately? The recommendation ships a Maricopa permits proof in Phase 0, then generalizes in Phase 1. Is a fast single-city proof the right first milestone, or do you want to wait for the multi-metro framework?

- Primary consumer of the migrated data? Landscaper chat answers, the financial engine (supply/absorption inputs), a UI/artifacts surface, or an exportable study? This sets which phase delivers value first.

- Belfiore partnership shape. Is the goal to replace manual field surveys, augment Belfiore's hand-collected data, or productize this as a coverage-expansion engine? (Belfiore is not mentioned anywhere in the repo today — this is net-new strategic context.)

- Entitlement-pipeline grain. Do you need full case-level entitlement tracking (rezoning/PAD/subdivision lifecycle with staff-report facts), or just a high-level pipeline count per market? This is the difference between a Medium and a Large lift in Phase 2.

- Lot-level inventory ownership. Should builder-held vs. sold lot snapshots be tied to RVR-style project divisions (tbl_division), or stand alone as market-wide inventory? Affects whether lot data is project-scoped or jurisdiction-scoped.

- Demand map. Reproduce the interactive Leaflet demand map inside the platform, or is the existing map tab + GIS overlays sufficient (demand map deferred)?

Discovery only. No implementation code written; no repo files modified except this report. Session: LSCMD-MARICOPA-DISCOVERY-0622-JB1.